## Slide 1
ASIAN BYTE ARCHITECTS
MIST 5740S
KOREAN UNDERGRADUATE STUDENT ASSOCIATION

## Slide 2
AGENDA
1
2
3
4
5
6
7
OUR TEAM
EXECUTIVE SUMMARY
PROJECT TIMELINE
RISKS
ROADMAP
WIREFRAME
DEMO
8
PROJECT CLOSURE

## Slide 3
Everest Cantu
Ceo Of Ingoude Company
OUR TEAM
Jimmy Kim
Ryan Nair
Aiman Lalani
Charlie Kim
Willie Malonda
Project Manager
Team Coordinator
Project Manager
Web Designer
Web Designer II
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team
Closing

## Slide 4
EXECUTIVE SUMMARY
The Korean Undergraduate Student Association at the University of Georgia currently faces challenges with its outdated website, hindering effective communication and engagement with members and the broader university community.
We aim to promote KUSA’s online presence by developing a website to share the club’s mission, events, and activities.
  Plan
  Develop
  Implement
Background
Vision
Execution
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team
Closing

## Slide 5
01
JANUARY
02
03
04
FEBRUARY
MARCH
APRIL
  Identify Stakeholders
  Identify potential project risks
  Identify project scope and how value can be delivered
PROJECT TIMELINE
  Meet with stakeholders
  Collect data and stakeholder requirements
  Begin wireframe design on Wix
  Test wireframe for any technical issues
  Teach clients wireframe setup
  Handover completed wireframe to KUSA for further development.
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team

## Slide 6
2
3
4
1
Technical Challenges
  Risk Acceptance
Communication Gaps
  Risk Mitigation
User Adoption Difficulties
  Risk Mitigation
Content Management Issues
  Risk Mitigation
  Risk Transfer
Risk Matrix
1
2
3
4
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team
Closing

## Slide 7
ROADMAP
1. Complete prototype of web site
2. Present prototype to client for feedback
3. Incorporate feedback into the website
4. Assurance testing and improvements
5. Fully implement website and handover to KUSA
6. Celebrate completion of project!
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team
Closing

## Slide 8
PLANNING & DESIGN
  Wireframe Features
    Homepage
    About Us
    Events
    Membership
    Meet the Team
    Gallery
  Wireframe Design
    Layout
    Images
    Font
*KUSA E-Board completed a Google Form survey so we could meet their website requirements/preferences.
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team
Closing

## Slide 9
DEMO
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team
Closing

## Slide 10
CLOSING OF PROJECT
Handover to KUSA
Provide technical assistance during Fall 2024 Add/Drop week
  Acceptance of website from Nicole Kim
  Provide Nicole with all deliverables
  Update Configuration Management Plan for handoff
  Update resume for completion of website
Timeline
Risks
Roadmap
Wireframe
Demo
Summary
Team
Closing

## Slide 11
Questions?
THANK YOU